Business Challenge:

Leadership needed a comprehensive 360 view of the user activation process (40K sales reps & sales managers) scheduled to happen in cohorts , migrating sales users to a brand new transformative AI powered Salesforce Org.

Tensions & Trade-offs:

Real-time data synchronisation into Tableau introduced latency risks — every pipeline delay meant leadership was making cohort decisions on stale activation data.

Processing users across multiple cohorts at scale required constant tradeoffs between data freshness and system performance.

Metadata changes — the rules controlling how data was segmented and sliced — created fragility at the foundation; a single schema change could silently break every downstream insight. The core tension: move fast enough to keep dashboards relevant, without sacrificing the data integrity the entire migration strategy depended on.

Product Vision & Strategy:

Every cohort lands successfully, every risk is visible before it materialises, and leadership moves from gut-feel decisions to evidence-based ones.

Build a cohort analytics platform that made the invisible visible — turning activation progress, feature adoption, and onboarding milestones into a live, actionable 360° command centre for the entire transformation programme.

Execution & Deployment

Launched a cohort analytics app connecting enterprise data warehouse pipelines to a Tableau dashboard, tracking user activation, feature adoption, and onboarding milestones across a 40,000 sales reps global migration. Designed with leadership-facing metrics and interactive parameters, enabling teams to slice activation data by segment, role, and ACV to identify variance and select the next cohort with confidence. Turned a high-risk deployment process into a data-driven, repeatable playbook for low-risk user activation at scale.

Learnings

Real-time data refresh at scale proved unsustainable — we made the deliberate tradeoff to move to overnight refresh cycles, prioritising data reliability and dashboard stability over immediacy.

GTM-driven dataset changes emerged as an unplanned effort that created friction mid-execution; we resolved this by establishing a formalised change process and RACI, ensuring every business segmentation update was owned, sequenced, and implemented without disrupting live insights. Both learnings shaped a more resilient operating model for future releases.

Delivered Impact & Outcome:

Eliminated manual reporting entirely by delivering automated data analysis through Tableau — freeing 1,000+ hours annually for enablement teams and replacing spreadsheet-driven guesswork with a live, executive-ready insights platform that leadership could act on with confidence.